INCOMETAX ERP Complete Project Plan & Execution Guide Advocate Firm · Income Tax Practice · 5,000 Clients Java + Spring Boot · PostgreSQL · Oracle Cloud · Playwright Automation

# 1. Executive Summary

This document is the complete planning and execution guide for building a production-ready, bespoke Income Tax ERP system for an advocate firm that exclusively practices Income Tax law with approximately 5,000 active clients. The system is designed and to be built by a single developer using Java and Spring Boot as the backend framework.

The ERP covers the complete operational lifecycle of an income tax practice: from client onboarding and document management, through ITD portal automation, reconciliation, ITR filing, e-verification, notice management, compliance tracking, billing, and firm accounting — all integrated into a single cohesive platform.

| Parameter | Detail |
| --- | --- |
| Practice Type | Exclusive Income Tax Advocacy |
| Client Base | ~5,000 active clients |
| Developer | Solo developer |
| Backend | Java 17 + Spring Boot 3.x |
| Database | PostgreSQL 15 |
| Automation | Playwright (Java) for ITD portal |
| Communication | WhatsApp Business API + Email (SMTP/SendGrid) |
| Infrastructure | UAT: AWS Lightsail ¦ Production: Oracle Cloud Free Tier |
| ITR Phase 1 | ITR-1, ITR-2, ITR-3, ITR-4 (initial launch) |
| ITR Phase 2 | ITR-5, ITR-6, ITR-7 (after ITR-1 to 4 thoroughly tested) |
| Target AYs | AY 2025-26 and AY 2026-27 |

# 2. System Scope & Objectives

## 2.1 In Scope

- Client master management with bulk Excel import for 5,000 clients

- ITD portal automation (Playwright) — AIS, TIS, 26AS download for all clients

- Three-way reconciliation engine: 26AS vs AIS vs Computation

- ITR filing for ITR-1 through ITR-4 (Phase 1) via ITD API

- E-verification automation via WhatsApp OTP bot and DSC

- Notice & case management with auto-detection for watch-listed clients

- Compliance calendar with automated WhatsApp/Email reminders

- Document management with versioned local file storage

- Task and work queue management

- Client billing, fee tracking, and invoice generation

- Firm accounting: fee income, expenses, partner drawings, P&L

- Dashboard and reporting

- Background job engine for all automation tasks

## 2.2 Out of Scope (Initial Phase)

- GST modules (firm is exclusively income tax)

- HR/Payroll/Inventory modules

- ITR-5, ITR-6, ITR-7 (Phase 2 — post thorough testing of Phase 1)

- Client-facing portal or mobile app

- Multi-tenant architecture (single firm only)

## 2.3 ITR Phase Plan

| Phase | ITR Forms | Timeline | Condition to Advance |
| --- | --- | --- | --- |
| Phase 1 | ITR-1, ITR-2, ITR-3, ITR-4 | Initial Launch | Full development and testing |
| Phase 2 | ITR-5 (Firms/AOP/BOI) | After Phase 1 stable | ITR-1 to 4 thoroughly tested for 1 full filing season |
| Phase 2 | ITR-6 (Companies) | After Phase 1 stable | Same condition as above |
| Phase 2 | ITR-7 (Trusts/Section 11) | After Phase 1 stable | Same condition as above |

# 3. System Architecture

## 3.1 High-Level Architecture

The system is a monolithic Spring Boot application with a React (or Thymeleaf) frontend, a single PostgreSQL database, and a local file system for document storage. All automation runs as background jobs within the same application using Spring's @Async and Spring Batch frameworks.

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | React (SPA) or Thymeleaf | ERP UI — client management, filing, reports |
| Backend API | Java 17 + Spring Boot 3.x | REST APIs, business logic, orchestration |
| Background Jobs | Spring Batch + @Async | Portal automation, sync jobs, notifications |
| Automation Engine | Playwright for Java | ITD portal login, AIS/TIS/26AS download, notices |
| CAPTCHA Solver | Tesseract (Tess4J) + 2Captcha API | CAPTCHA on TRACES for 26AS download |
| Database | PostgreSQL 15 | All structured data |
| File Storage | Local filesystem | AIS, TIS, 26AS PDFs, computation sheets |
| Communication | WhatsApp Business API (WATI/Gupshup) | Client notifications, e-verify OTP bot |
| Email | Spring Mail + SendGrid/SMTP | Fallback channel, computation PDF delivery |
| Security | Spring Security + AES-256 encryption | Auth, session, credential vault |
| ITD API | REST API (already integrated) | PAN verification, ITR status, refund status |

## 3.2 Infrastructure Design

| Environment | Provider | Specs | Monthly Cost | Purpose |
| --- | --- | --- | --- | --- |
| UAT/Staging | AWS Lightsail | 1 vCPU, 2GB RAM | ~$3.50 | Testing before production push |
| Production | Oracle Cloud Free Tier | 4 vCPU, 24GB RAM (ARM) | ₹0 forever | Live application + database |
| CI/CD | GitHub Actions | Free tier | ₹0 | Auto-deploy on branch push |
| DB | PostgreSQL on same VM | Production VM | ₹0 | Saves $25–50/month vs managed DB |
| File Storage | Production VM local disk | 50GB+ | ₹0 | Documents stored on same server |

# 4. Module-by-Module Design

## 4.1 Module 1 — Client Master

The Client Master is the foundation of the entire ERP. Every other module references client records. With 5,000 clients, the data model must support efficient search, filtering, and grouping.

### Core Fields per Client

| Field | Type | Notes |
| --- | --- | --- |
| PAN | VARCHAR(10) | Primary identifier — must be validated (format + ITD API) |
| Aadhaar | VARCHAR(12) | Encrypted — used for e-verify OTP flow |
| Full Name | VARCHAR(200) | As per PAN card |
| Date of Birth | DATE | Determines age-based slab (Regular / Senior / Super Senior) |
| Client Type | ENUM | Individual, HUF, Firm, Company, AOP, BOI, Trust |
| Mobile (Primary) | VARCHAR(15) | WhatsApp number — primary channel |
| Mobile (Alternate) | VARCHAR(15) | Optional |
| Email | VARCHAR(200) | Fallback communication |
| Address | TEXT | Jurisdiction-wise grouping |
| Preferred Channel | ENUM | WHATSAPP / EMAIL / BOTH |
| ITD Portal Password | TEXT | AES-256 encrypted, keyed with PAN+master key |
| DSC Available | BOOLEAN | If true, e-verify via DSC (no OTP needed) |
| DSC PFX Path | TEXT | Encrypted path to DSC PFX file |
| Assessment Years | 1:N relation | One record per AY per client |
| Watch List | BOOLEAN | If true, daily notice check enabled |
| Watch List Reason | TEXT | Ongoing scrutiny / demand / appeal etc. |
| Billing Rate | DECIMAL | Default fee for this client |
| Status | ENUM | ACTIVE / INACTIVE / ARCHIVED |
| Created At / Updated At | TIMESTAMP | Audit fields |

### Bulk Excel Import Flow

- User uploads .xlsx file via ERP UI

- System reads headers and presents column mapping screen

- User maps Excel columns to system fields (PAN, Name, Mobile, etc.)

- System validates each row: PAN format, duplicate detection, required fields

- Preview screen shows valid rows (green), error rows (red) with reason

- User confirms import — valid rows imported, error rows exported to a separate sheet for correction

- Import result: X imported, Y skipped (duplicates), Z failed (errors)

### Search & Filter Capabilities

- Full-text search by name, PAN, mobile

- Filter by: client type, AY status, watch list, billing due, notice active

- Group view: by AY completion status (filed / pending / blocked)

- Export filtered list to Excel

## 4.2 Module 2 — ITD Portal Sync (Playwright Automation)

This module handles automated downloading of AIS, TIS, and 26AS from the ITD portal and TRACES. It runs entirely in the background using Playwright headless Chrome.

### Download Flow

| Step | Action | Portal | Notes |
| --- | --- | --- | --- |
| 1 | Login with PAN + Password | ITD e-Filing Portal | No OTP required for login |
| 2 | Navigate to AIS section | ITD Portal | Services → AIS |
| 3 | Select Assessment Year | ITD Portal | Year picker |
| 4 | Download AIS (PDF + JSON) | ITD Portal | JSON used for reconciliation |
| 5 | Download TIS (PDF) | ITD Portal | Same page, TIS tab |
| 6 | Navigate to View Form 26AS | ITD Portal | My Account → 26AS |
| 7 | SSO redirect to TRACES | TRACES (auto-redirect) | No separate TRACES login needed |
| 8 | Select AY and view | TRACES |  |
| 9 | Solve CAPTCHA | TRACES | Tesseract → 2Captcha fallback |
| 10 | Download 26AS (PDF) | TRACES |  |
| 11 | Save to /current/ folder | Local filesystem | Archive previous if exists |
| 12 | Update sync status in DB | PostgreSQL | Timestamp + success/fail |

### Three Trigger Types

| Trigger | Who initiates | Scope | When |
| --- | --- | --- | --- |
| Annual Bulk Sync | Advocate (manual, from UI) | All active clients or selected batch + AY | Once per year, filing season (Jul–Oct) |
| Re-download at ITR Filing | Automated (when advocate opens ITR filing screen) | Single client, single AY | On-demand, background, with latest data |
| Manual Notice Check | Advocate (selects client + clicks) | Single client, notices section only | Anytime — for watch-listed clients |

### File Storage Structure

/storage/clients/{PAN}/AY_{year}/current/  — latest AIS.pdf, AIS.json, TIS.pdf, 26AS.pdf

/storage/clients/{PAN}/AY_{year}/archive/  — timestamped previous versions

### CAPTCHA Strategy

- Primary: Tesseract OCR (Tess4J) with image pre-processing — grayscale, binarize, scale 2×

- Accuracy: ~85-88% after pre-processing (ITD uses simple alphanumeric CAPTCHA)

- Fallback: 2Captcha API (~₹250-300/month for 5,000 clients annual sync)

- Max retries: 3 attempts before marking client as failed — manual re-try available from UI

### Background Job States

| State | Meaning |
| --- | --- |
| QUEUED | Job created, waiting to start |
| RUNNING | Currently processing clients |
| COMPLETED | All clients processed successfully |
| PARTIALLY_COMPLETED | Some clients failed — viewable in job detail |
| FAILED | Job-level failure (portal down, network issue) |
| CANCELLED | Advocate cancelled mid-run |

## 4.3 Module 3 — ITR Filing Workflow

This module manages the complete filing lifecycle for each client per assessment year. It is the core operational module that staff use daily during filing season.

### Filing Stages

| Stage | Status | Description |
| --- | --- | --- |
| 1. Documents Pending | DOC_PENDING | AIS/TIS/26AS not yet downloaded |
| 2. Documents Ready | DOC_READY | All three documents downloaded |
| 3. Reconciliation | RECONCILING | 26AS vs AIS vs Computation being checked |
| 4. Mismatch Review | MISMATCH | Discrepancies flagged — advocate reviews |
| 5. Ready to File | READY | Reconciliation clean, computation approved |
| 6. Filed | FILED | ITR submitted via ITD API, acknowledgement saved |
| 7. E-Verify Pending | EVERIFY_PENDING | Awaiting e-verification (30-day window) |
| 8. E-Verified | EVERIFIED | ITR e-verified, process complete |
| 9. Defective / Notice | ACTION_REQD | Post-filing notice or defective return |

### Reconciliation Engine — Three-Way Match

The reconciliation compares data across three sources for each TDS/TCS entry and income head:

- Source 1: 26AS — TDS deducted by deductors, advance tax paid, TCS collected

- Source 2: AIS (JSON) — All transactions reported: salary, interest, dividend, property, securities

- Source 3: Computation Sheet — Income as computed by advocate in ERP

For each TAN/deductor in 26AS:

- Compare 26AS amount vs AIS amount vs Computation amount

- Flag MATCH (all three agree), MINOR_DIFF (<2% tolerance), MAJOR_DIFF, MISSING (present in one but not others)

For each income head:

- Salary: Form 16 vs AIS salary vs ITR computation

- Interest: Bank-reported in AIS vs 26AS Part C vs client-declared

- Dividend: AIS dividend vs declared in computation

- Property sale: AIS vs declared capital gains

### Document Checklist (Pre-Filing)

- Form 16 / Salary Certificate

- Bank interest certificates (all accounts)

- Investment proofs for 80C, 80D, 80G etc.

- House property details (if applicable)

- Capital gains statements (for ITR-2/3)

- 26AS / AIS / TIS (auto-downloaded by system)

- Previous year ITR copy (for carry-forward losses)

- Advance tax payment challans

## 4.4 Module 4 — E-Verification Automation

This is the most operationally valuable automation in the system. Manually calling 5,000 clients for e-verification is impossible. The system handles this entirely without phone calls.

### E-Verification Paths

| Path | Trigger | Client Action Required | Automation Level |
| --- | --- | --- | --- |
| DSC (Digital Signature) | Auto — immediately after filing | None | 100% automated |
| WhatsApp OTP Bot | Auto — Day 29 after filing | Reply to 1 WhatsApp message with OTP | 95% automated |
| Manual fallback | Advocate triggers manually | Client visits portal or calls advocate | Manual |

### WhatsApp OTP Bot Flow — Detailed

- ITR is filed on Day 0. System records filing date and starts 30-day timer.

- Day 29: System sends WhatsApp to client's primary mobile: "Dear [Name], your ITR for AY [XX-XX] has been filed (Acknowledgement: XXXXX). To complete e-verification, please generate an OTP on the Income Tax portal (Services → e-Verify Return) and simply REPLY to this message with the OTP. You have until [Date] to e-verify. — [Firm Name]"

- Client receives message, logs into ITD portal, generates Aadhaar OTP, replies to WhatsApp with 6-digit OTP.

- WhatsApp webhook receives the incoming message. System matches sender mobile to client PAN (from client master).

- System validates: 6-digit number, client has pending e-verify, message received within 30-min window.

- Playwright logs into ITD portal as client (PAN + stored password), navigates to e-Verify Return, enters OTP.

- On success: updates e-verify status to VERIFIED, sends confirmation WhatsApp to client.

- On failure (wrong OTP, expired): sends follow-up WhatsApp asking to retry, logs failure.

IMPORTANT: If no response by Day 29 (client did not reply), system sends a reminder on Day 29 evening and Day 30 morning. After Day 30, status changes to EXPIRED and advocate is alerted for manual follow-up.

### E-Verify Status Tracking

| Status | Meaning | Action |
| --- | --- | --- |
| PENDING | 30-day window open, no action yet | Auto-message sent on Day 29 |
| OTP_SENT | WhatsApp sent to client | Waiting for reply |
| OTP_RECEIVED | Client replied with OTP | Playwright attempting submission |
| VERIFIED | Successfully e-verified | Confirmation sent to client |
| FAILED | OTP wrong or expired | Retry message sent |
| EXPIRED | 30 days passed unverified | Advocate alerted — manual action needed |
| DSC_VERIFIED | Verified via DSC automatically | Complete |

## 4.5 Module 5 — Notice & Case Management

Manages the complete lifecycle of income tax notices from detection to resolution.

### Notice Detection

- Watch-listed clients: Manual trigger per client — advocate clicks 'Check Notices' which runs Playwright to check the ITD portal's notices/proceedings section

- During annual sync: Notices section is also checked and saved for all clients

- New notice detection: System compares fetched notices against stored records — any new notice triggers an alert to advocate

### Notice Fields

| Field | Description |
| --- | --- |
| Notice Section | 143(1), 143(2), 148, 148A, 139(9), 263, 271, 270A, etc. |
| DIN (Document Identification Number) | Unique ITD identifier |
| Issue Date | Date notice was issued by department |
| Response Due Date | Calculated deadline for response |
| AY Concerned | Assessment year the notice relates to |
| Nature of Notice | Scrutiny / Defective / Demand / Reassessment / Penalty |
| Demand Amount | If demand notice — amount in ₹ |
| Status | RECEIVED / RESPONSE_DRAFTED / SUBMITTED / DISPOSED / APPEAL_FILED |
| Case Officer | Assessing officer name and jurisdiction |
| Attachments | Notice PDF, response drafts, submission proofs |

### Case Timeline

Each case maintains a chronological timeline of events: notice received → acknowledgement → response submitted → hearing date → order received → appeal filed → etc. This is the central view for any ongoing case.

### Hearing Date Calendar

All scheduled hearing dates are pulled into the firm's compliance calendar, with automated WhatsApp reminders T-7 and T-1 days before each hearing.

## 4.6 Module 6 — Compliance Calendar

### Due Date Master

| Compliance | Due Date | Applicable To | Reminder Schedule |
| --- | --- | --- | --- |
| ITR Filing (Non-Audit) | 31st July | All individual clients | T-30, T-7, T-1 |
| ITR Filing (Audit) | 31st October | Audit cases | T-30, T-7, T-1 |
| Advance Tax Q1 | 15th June (15%) | If estimated tax > ₹10,000 | T-15, T-3 |
| Advance Tax Q2 | 15th September (45%) | Same as above | T-15, T-3 |
| Advance Tax Q3 | 15th December (75%) | Same as above | T-15, T-3 |
| Advance Tax Q4 | 15th March (100%) | Same as above | T-15, T-3 |
| TDS/TCS Return Q1 | 31st July | Applicable clients | T-7 |
| TDS/TCS Return Q2 | 31st October | Applicable clients | T-7 |
| TDS/TCS Return Q3 | 31st January | Applicable clients | T-7 |
| TDS/TCS Return Q4 | 31st May | Applicable clients | T-7 |
| Notice Response Deadline | As per notice | Case-specific | T-7, T-3, T-1 |
| Hearing Date | As scheduled | Case-specific | T-7, T-1 |

### Advance Tax Computation per Client

For each client with applicable advance tax liability, the system:

- Calculates estimated total income based on previous AY + current year data

- Computes total estimated tax liability

- Calculates installment amounts (15%, 30%, 30%, 25% of balance)

- Tracks actual payments made (from 26AS Part C / advance tax challans)

- Computes potential 234C interest if installments are short

- Alerts advocate when client is likely to be short on advance tax

## 4.7 Module 7 — Document Management

### File Naming Convention

| Document | Filename Pattern | Format |
| --- | --- | --- |
| AIS | AIS_{PAN}_{AY}.pdf / AIS_{PAN}_{AY}.json | PDF (display) + JSON (reconciliation) |
| TIS | TIS_{PAN}_{AY}.pdf | PDF |
| 26AS | 26AS_{PAN}_{AY}.pdf | PDF |
| Computation Sheet | COMP_{PAN}_{AY}_v{n}.pdf | PDF — versioned |
| ITR Acknowledgement | ITRV_{PAN}_{AY}.pdf | PDF |
| Notice | NOTICE_{DIN}_{PAN}_{AY}.pdf | PDF |
| Notice Response | RESP_{DIN}_{PAN}_{AY}_v{n}.pdf | PDF — versioned |
| Form 16 | FORM16_{PAN}_{AY}.pdf | PDF |

### Versioning Policy

- Every re-download or re-generation creates a new version

- Current version always in /current/ — used by all system processes

- Previous versions moved to /archive/ with timestamp suffix

- Advocate can view all versions and restore any previous version as current

- Minimum retention: All documents kept for 8 years (as per IT Act requirements)

## 4.8 Module 8 — Communication Engine

### WhatsApp Business API Setup

Use WATI (wati.io) or Gupshup as the WhatsApp BSP (Business Solution Provider). Both support India, two-way messaging (required for OTP reply flow), and have webhook support.

| Provider | Monthly Cost | Outgoing/Incoming | Webhook | India Support |
| --- | --- | --- | --- | --- |
| WATI | ~₹2,999/month | Both | Yes | Yes — preferred |
| Gupshup | ~₹2,500/month | Both | Yes | Yes |
| Interakt | ~₹2,499/month | Both | Yes | Yes |
| Twilio | Pay-per-message | Both | Yes | Yes — but costlier |

### Message Templates

| Template Name | Trigger | Content Summary |
| --- | --- | --- |
| itr_filed | Immediately after ITR filing | ITR filed, acknowledgement number, computation PDF attached |
| everify_request | Day 29 after filing | Request to generate OTP and reply to message |
| everify_reminder | Day 30 morning (if not done) | Urgent reminder — last day to e-verify |
| everify_confirmed | After successful e-verification | E-verification complete confirmation |
| advance_tax_reminder | T-15, T-3 before due dates | Advance tax installment due with amount |
| itr_deadline_reminder | T-30, T-7, T-1 before 31st July | ITR filing deadline reminder |
| notice_received | When new notice detected | Notice received, section, due date for response |
| documents_ready | After AIS/TIS/26AS downloaded | Documents ready, filing can begin |

All WhatsApp templates must be pre-approved by Meta/WhatsApp. Submit templates 24-48 hours before first use. Templates with dynamic variables (name, amount, dates) are supported. The OTP-reply flow requires a 'Reply to message' webhook setup.

### Computation PDF Auto-Delivery

Immediately after ITR is filed via the ITD API, the system:

- Generates the computation PDF from the ERP's computation data

- Saves it to the client's document folder (/current/)

- Sends it as a WhatsApp document attachment using the itr_filed template

- If WhatsApp delivery fails (or client prefers email), sends as email attachment

- Logs delivery status (sent / delivered / read) for audit trail

## 4.9 Module 9 — Task & Work Queue

A lightweight task management system tied to the compliance calendar and client workflows.

| Field | Values / Notes |
| --- | --- |
| Task Type | DOCUMENT_COLLECTION / RECONCILIATION / REVIEW / FILING / NOTICE_RESPONSE / OTHER |
| Priority | URGENT / HIGH / NORMAL / LOW |
| Client & AY | Linked to specific client and assessment year |
| Due Date | Auto-set from compliance calendar or manual |
| Status | PENDING → IN_PROGRESS → REVIEW → DONE → BLOCKED |
| Notes | Free text — advocate's working notes |
| Linked Document | Attachment if relevant |

## 4.10 Module 10 — Billing & Fee Management

### Fee Structure

| Service Type | Fee Basis | Example |
| --- | --- | --- |
| ITR Filing - ITR-1 | Flat per return | ₹500–₹1,500 per return |
| ITR Filing - ITR-2/3 | Flat / complexity-based | ₹2,000–₹10,000 |
| ITR Filing - ITR-4 | Flat per return | ₹1,500–₹3,000 |
| Notice Response / Assessment | Per case / hourly | ₹5,000–₹50,000+ |
| Appeal - CIT(A) | Per case | ₹15,000–₹75,000 |
| Appeal - ITAT | Per case | ₹25,000–₹1,50,000 |
| Advance Tax Computation | Flat per year | ₹500–₹2,000 |

### Invoice Flow

- Advocate marks a service as complete and billable in the ERP

- System generates invoice PDF with firm letterhead, client details, service breakdown, GST (if applicable), and total

- Invoice sent to client via WhatsApp/Email

- Payment receipt recorded when client pays

- Outstanding dues tracked with aging (0-30, 30-60, 60-90, 90+ days)

## 4.11 Module 11 — Firm Accounting

A simplified accounting module for the firm's own books. Not a full double-entry system — focused on what an advocate firm actually needs.

| Sub-module | What it tracks |
| --- | --- |
| Fee Income Register | All fees billed and collected, by month and by service type |
| Expense Tracker | Office rent, software subscriptions, staff costs, court fees, professional fees paid |
| Bank Register | Bank-wise running balance (manual entry) |
| Partner Drawings | Partner withdrawal records |
| Monthly P&L | Total income − Total expenses = Net profit per month |
| Annual P&L | Year-end summary for the firm |

## 4.12 Module 12 — Dashboard & Reports

### Dashboard Widgets

- Filing season progress: X of 5,000 clients filed, pending, blocked, in-progress

- Today's tasks: Due today across all clients

- Active notices: Count by section, overdue responses highlighted

- E-verify status: Pending / expiring soon / expired this week

- Advance tax alerts: Clients with upcoming installments

- Revenue this month: Billed vs collected

- Background job status: Currently running jobs and recent completions

### Reports

| Report | Description | Export |
| --- | --- | --- |
| AY Completion Report | For each AY — filed, pending, not started per client | Excel |
| Filing Status Summary | Counts by status across all clients | PDF/Excel |
| Notice Report | All open notices, sections, deadlines | Excel |
| Revenue Report | Fees by month, service type, client | Excel |
| Outstanding Dues | Clients with unpaid fees, aging | Excel |
| Advance Tax Report | Client-wise advance tax paid vs payable | Excel |
| Sync Status Report | Last sync dates, failures per client | Excel |

# 5. Security Architecture

## 5.1 Credential Vault

Client ITD portal credentials (PAN + password) are stored encrypted at rest. The encryption uses AES-256 with the master key stored as an environment variable on the server — never in code or in the database.

- Encryption: AES-256-GCM

- Key derivation: PBKDF2 with PAN as additional salt

- Master key: Server environment variable (VAULT_MASTER_KEY) — never committed to code

- The decrypted password is held in memory only during the automation session and immediately discarded after

## 5.2 Application Security

| Area | Implementation |
| --- | --- |
| Authentication | Spring Security with session-based auth + CSRF protection |
| Authorization | Role-based: ADMIN / STAFF (single advocate firm, minimal roles) |
| Password Storage | BCrypt with work factor 12 |
| HTTPS | Let's Encrypt SSL on production (auto-renew via certbot) |
| API Endpoints | All endpoints require authentication — no public endpoints |
| Audit Trail | All actions logged: who did what, when, for which client |
| Database | PostgreSQL with strong password, not exposed to internet (firewall rule: only localhost) |
| File Access | Documents served via authenticated API — not directly via filesystem URL |

# 6. Development Phases & Timeline

Timeline assumes solo developer working on this part-time alongside regular practice. Adjust based on available hours per week.

| Phase | Modules | Duration | Deliverable |
| --- | --- | --- | --- |
| Phase 0 — Foundation | DB schema, Spring Boot project setup, auth, basic UI shell | 2–3 weeks | Runnable skeleton app |
| Phase 1A — Client Master | Client CRUD, bulk Excel import, search/filter | 3–4 weeks | Full client management |
| Phase 1B — Document Sync | Playwright engine, AIS/TIS/26AS download, file storage, job system | 4–6 weeks | Automated downloads working |
| Phase 2A — ITR-1 Filing | ITR-1 computation, reconciliation (salary + HP + OS), ITD API filing | 4–5 weeks | ITR-1 end-to-end |
| Phase 2B — ITR-2 Filing | Capital gains (STCG/LTCG), foreign income, multiple HP | 4–5 weeks | ITR-2 end-to-end |
| Phase 2C — ITR-3 Filing | Business income, P&L, balance sheet, depreciation | 5–6 weeks | ITR-3 end-to-end |
| Phase 2D — ITR-4 Filing | 44AD, 44ADA, 44AE presumptive income | 2–3 weeks | ITR-4 end-to-end |
| Phase 3 — Communication | WhatsApp API, email, computation PDF delivery, e-verify bot | 3–4 weeks | Full communication engine |
| Phase 4 — Notice & Calendar | Notice management, compliance calendar, reminders | 3–4 weeks | Notice & calendar live |
| Phase 5 — Billing & Accounting | Invoicing, fee tracking, firm P&L | 2–3 weeks | Billing module live |
| Phase 6 — Dashboard & Reports | Dashboard widgets, all export reports | 2–3 weeks | Complete ERP |
| UAT & Pilot | Testing with 50–100 real clients before full rollout | 4–6 weeks | Production-ready |
| Phase 7 — ITR-5/6/7 | After Phase 1–4 stable, one full filing season | 8–12 weeks | Full ITR coverage |

Total estimated timeline to a usable Phase 1-4 system: approximately 8–10 months. You can start using the system for real clients after Phase 1A and 1B (client management + document sync) are complete — around month 2-3.

# 7. Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| ITD portal layout changes break Playwright selectors | High (portal changes often) | High | Monitor during filing season; build selector abstraction layer; test with real clients monthly |
| TRACES SSO redirect fails for some clients | Medium | Medium | Build direct TRACES login as fallback with separate credentials |
| Oracle Cloud free tier availability/sign-up issues | Medium | High | Hetzner (€4.51/mo) as backup; don't rely solely on Oracle until it's provisioned |
| WhatsApp template rejection by Meta | Low-Medium | Medium | Submit templates early; have email as backup for all flows; pre-test templates |
| Bulk 5,000-client sync triggering ITD bot detection/IP block | Medium | High | Annual sync only; randomized delays; multiple nights if needed; conservative batch sizes |
| Client ITD passwords expire or change | Medium | Low-Medium | Build password-update flow in UI; sync failure alerts advocate; easy re-entry |
| AES key or credential loss (server data loss) | Low | Very High | Automated daily backup of DB + encrypted credential store to separate storage; document key separately offline |
| Solo developer unavailability during filing season | Low | High | Document all processes; system designed to require minimal manual intervention once running |

# 8. Complete Technology Stack

| Category | Technology | Version | License / Cost |
| --- | --- | --- | --- |
| Language | Java | 17 LTS | Free (OpenJDK) |
| Framework | Spring Boot | 3.x | Free (Apache 2.0) |
| Build Tool | Maven or Gradle | Latest | Free |
| Database | PostgreSQL | 15+ | Free (Open Source) |
| ORM | Spring Data JPA + Hibernate | Latest | Free |
| Browser Automation | Playwright for Java | 1.44+ | Free (Apache 2.0) |
| OCR (CAPTCHA) | Tess4J (Tesseract wrapper) | 5.x | Free (Apache 2.0) |
| Batch Processing | Spring Batch | 5.x | Free |
| Security | Spring Security | 6.x | Free |
| PDF Generation | iText 7 or Apache PDFBox | Latest | iText: AGPL (check) / PDFBox: Free |
| Excel Processing | Apache POI | 5.x | Free (Apache 2.0) |
| JSON Processing | Jackson | 2.x | Free |
| Email | Spring Mail + SendGrid | Latest | Free (SMTP) / SendGrid: free tier available |
| WhatsApp API | WATI or Gupshup (via REST) | — | ~₹2,500-3,000/month |
| HTTP Client | Spring WebClient / RestTemplate | — | Free |
| Logging | Logback + SLF4J | — | Free |
| Monitoring | Spring Boot Actuator + Grafana | — | Free |
| Frontend | React (SPA) or Thymeleaf | — | Free |
| CAPTCHA Fallback | 2Captcha API | — | ~₹250-300/month (annual sync only) |
| Infrastructure - Prod | Oracle Cloud Always Free | — | ₹0 |
| Infrastructure - UAT | AWS Lightsail | — | $3.50/month |
| SSL | Let's Encrypt (certbot) | — | Free |
| CI/CD | GitHub Actions | — | Free (public/private) |
| Version Control | Git + GitHub | — | Free |

Next Step: Begin Database Schema Design Start with: clients, client_credentials, assessment_years, itd_documents, sync_jobs tables